Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 24-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-1780 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | FAQ Knowledge Base | USN-1 | As a user, I want to view frequently asked questions so that I can find common information quickly. | 2 | High |  |
| Sprint-1 | Question Input | USN-2 | As a user, I want to enter my question in natural language so that I can ask the assistant easily. | 2 | High |  |
| Sprint-2 | AI Query Processing | USN-3 | As a user, I want the assistant to understand my question and identify the relevant topic. | 3 | High |  |
| Sprint-2 | Answer Retrieval | USN-4 | As a user, I want to receive an answer from the verified FAQ knowledge base so that the information is reliable. | 3 | High |  |
| Sprint-3 | Response Interface | USN-5 | As a user, I want answers to be displayed clearly so that I can understand the solution without confusion. | 2 | Medium |  |
| Sprint-3 | Fallback Support | USN-6 | As a user, I want to be directed to human support when the assistant cannot answer my question. | 2 | Medium |  |
| Sprint-4 | Testing & Analytics | USN-7 | As an administrator, I want to review unanswered questions so that the FAQ knowledge base can be improved. | 3 | Low |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 4 | 01 Mar 2025 |
| Sprint-2 | 6 | 6 Days | 03 Mar 2025 | 08 Mar 2025 | 6 | 08 Mar 2025 |
| Sprint-3 | 4 | 6 Days | 10 Mar 2025 | 15 Mar 2025 | 4 | 15 Mar 2025 |
| Sprint-4 | 3 | 6 Days | 17 Mar 2025 | 22 Mar 2025 | 3 | 22 Mar 2025 |

Velocity:

Planned total story points = 17 across 4 sprints. Average planned velocity = 17 / 4 = 4.25 story points per sprint.

Burndown Chart:

A burndown chart shows remaining work against time. The AI FAQ Assistant team can update remaining story points after each sprint review to track progress and identify unfinished tasks.

References:

1. Atlassian – Agile project management and sprint planning concepts

2. Atlassian – User stories and story points

3. Atlassian – Burndown charts and sprint tracking